PROJECT DOCUMENTATION

E-Commerce Intelligence Dashboard Tool

Pakistan Market

SaaS-Based Event & Profit Intelligence Platform

Consolidated Reference  —  PRD · Architecture · Diagrams · Rules · Phases · Design · Memory Log

Document Type:  Technical & Product Documentation

Project Stage:  Frontend & Mock Data Layer Complete (Layer 1–2)

Version:  1.0

Prepared:  September 2026

Table of Contents

1.  Product Requirements Document	3

1.1  What to Build	3

1.2  Target User	3

1.3  Core Features & Modules	3

1.4  Priority Tiers	3

2.  Architecture Documentation	4

2.1  System Architecture	4

2.2  Project Directory Structure	4

2.3  Technology Stack	4

2.4  Languages & Libraries Used	4

3.  Project Rules	6

3.1–3.6  What to Use · Avoid · Dependencies · Error Handling · AI Boundaries · General Rules	6

4.  Implementation Phases	7

4.1  Implementation Roadmap (Phases 1–7)	7

4.2  Mapping to Standard Project Phase Categories	8

5.  Design Documentation	9

5.1–5.3  UI/UX · Color & Theme · Font & Typography	9

6.  Project Memory Log	10

6.1–6.4  Purpose · What Happened · Currently Working On · Updates	10

# 1.  Product Requirements Document

## 1.1  What to Build

A Smart Event & Profit Intelligence Tool designed for the Pakistani e-commerce market. E-commerce sales in Pakistan peak around seasonal events — Ramadan, Eid-ul-Fitr, Eid-ul-Adha, the wedding season, 14th August (Independence Day), and Blessed Friday (11.11).

The tool gives sellers event alerts, winning-product suggestions, safe pricing guidance, and COD (Cash on Delivery) return-risk assessment — enabling data-backed decisions that minimize losses.

Project Type:  Frontend-First Web Application

## 1.2  Target User

Target Market:  Pakistani E-Commerce Sellers

The platform is built as a SaaS-based Event & Profit Intelligence Platform for this seller base, aligned with Pakistan-specific seasonal demand patterns and COD-related risk — COD being the dominant payment method in this market.

## 1.3  Core Features & Modules

| Module | Purpose & Functionality |
| --- | --- |
| 1. Event Calendar & Alert System | Synchronizes Hijri and Gregorian calendars; sends demand alerts 30–45 days ahead of Ramadan, Eid, the wedding season, and 14th August. |
| 2. Hot Product & Demand Finder | Identifies high-demand winning products aligned with the upcoming event, along with an opportunity score (0–100%). |
| 3. Smart Price & Margin Protector | Calculates the safe selling price and maximum allowable discount after deducting cost, courier fees, ad spend, and packaging. |
| 4. COD Return (RTO) Risk Predictor | Generates a return-risk score (Low / Medium / High) based on product category, price point, and region. |
| 5. Store Inventory Predictor | Syncs with Shopify/WooCommerce stores to identify event-specific best-sellers within existing stock. |
| 6. Actionable Insights Dashboard | Presents all metrics, charts, and recommendations through simple visual cards and tables. |

## 1.4  Priority Tiers

| Tier | Modules |
| --- | --- |
| Tier 1 — Must Have | Event Calendar, Hot Product Finder, Price Suggestion Engine, Store Predictor, COD Return Risk, Margin Protector |
| Tier 2 — Good to Have | City Demand Heatmap, Competitor Tracker, Dead Stock Liquidation, Smart Product Bundling |
| Tier 3 — Future | Local Wholesale Sourcing Estimator, Courier Cut-Off Planner, Influencer Matcher |

# 2.  Architecture Documentation

## 2.1  System Architecture

The system is divided into three distinct layers. Current focus is on Layer 1 and Layer 2 (Frontend + Mock Data); Layer 3 (the real backend) will be attached in Phase 2 without any UI changes.

- Layer 1 — Frontend UI: Streamlit (Python), Plotly, Pandas

- Layer 2 — Mock Data & Service Client: mock/data.py (fixtures) + utils/api_client.py

- Layer 3 — Backend & Scrapers (Phase 2): FastAPI, PostgreSQL, Scikit-learn, Store REST APIs

┌─────────────────────────────────────────────────────┐

      │               LAYER 1 · FRONTEND UI                  │

      │        Streamlit (Python) · Plotly · Pandas          │

      └───────────────────────────┬───────────────────────────┘

                                  │

      ┌───────────────────────────▼───────────────────────────┐

      │         LAYER 2 · MOCK DATA & SERVICE CLIENT          │

      │    mock/data.py (fixtures)  +  utils/api_client.py    │

      └───────────────────────────┬───────────────────────────┘

                                  │  (future API bridge)

      ┌───────────────────────────▼───────────────────────────┐

      │        LAYER 3 · BACKEND & SCRAPERS  (Phase 2)        │

      │  FastAPI · PostgreSQL · Scikit-learn · Store REST APIs │

      └─────────────────────────────────────────────────────┘

## 2.2  Project Directory Structure

ecommerce-intelligence/

      ├── app.py                        # Streamlit entry point (Overview)

      ├── pages/

      │   ├── 1_Event_Intelligence.py   # Event Calendar & Alerts

      │   ├── 2_Winning_Products.py     # Hot Product Finder & Pricing

      │   ├── 3_COD_Risk_Calculator.py  # COD Return Risk Predictor

      │   └── 4_My_Store.py             # Store Inventory Predictor

      ├── components/                   # Reusable UI components (cards, charts)

      ├── mock/

      │   └── data.py                   # Mock dataset (Pakistan events & products)

      ├── utils/

      │   └── api_client.py             # Service functions (mock now, real API later)

      ├── .streamlit/

      │   └── config.toml               # Theme & app configuration

      ├── requirements.txt

      └── README.md

### Mock Data Layer — Purpose

The Mock Layer is a temporary bridge that makes the frontend fully functional using dummy data before the real backend is built. Once the backend is ready, only the request calls inside utils/api_client.py are updated — the Streamlit UI itself requires no changes.

## 2.3  Technology Stack

### Frontend (Streamlit App)

| Technology | Version | Purpose |
| --- | --- | --- |
| Python | 3.13.x | Core language for the frontend application |
| Streamlit | Latest | Web app framework used to build and render the dashboard UI |
| Pandas | Latest | Handling and structuring mock/tabular data |
| Plotly | Latest | Analytics charts and trend visualization |
| streamlit-option-menu | Latest | Sidebar navigation menu |
| Pillow | Latest | Icon and image handling within the UI |

### Future Backend & Storage (Phase 2)

| Technology | Version | Purpose |
| --- | --- | --- |
| Python | 3.13.x | Core backend language |
| FastAPI | 0.111+ | Async REST API framework |
| PostgreSQL | 16 | Primary relational database |
| SQLAlchemy | 2.0+ | Python ORM for database operations |
| Scikit-learn | 1.5+ | COD return risk & demand scoring models |
| BeautifulSoup / Scrapy | Latest | Market price & trend scraping |

### Workspace & Tooling

| Tool | Purpose |
| --- | --- |
| pip / venv | Python dependency and virtual-environment management |
| Git & GitHub | Version control and code hosting |
| Docker | Containerization for database & backend runtimes |
| Streamlit Community Cloud | Frontend (Streamlit) production deployment |
| Render / Railway | Backend (FastAPI) production deployment |
| Neon.tech / Supabase | Serverless PostgreSQL hosting |

## 2.4  Languages & Libraries Used

Summary of the programming languages and libraries used to build this tool, across the current frontend build and the planned backend (Phase 2).

### Languages

| Language | Used For |
| --- | --- |
| Python | Frontend app (Streamlit) and, in Phase 2, the backend (FastAPI), data scraping, and ML models |
| SQL | Database queries against PostgreSQL (Phase 2) |
| TOML | Streamlit app configuration (.streamlit/config.toml) |

# 3.  Project Rules

## 3.1  What to Use

- Python 3.13.x, Streamlit, Pandas, Plotly, streamlit-option-menu, Pillow — current frontend

- FastAPI, PostgreSQL, SQLAlchemy, Scikit-learn, BeautifulSoup / Scrapy — Phase 2 backend

- pip / venv, Git & GitHub, Docker — tooling

- Streamlit Community Cloud, Render / Railway, Neon.tech / Supabase — deployment

## 3.2  What to Avoid

Not defined in source documentation:  no explicit "what to avoid" guideline exists yet. This section should be filled in with project-owner or team input.

## 3.3  Libraries and Dependencies

| Library | Purpose |
| --- | --- |
| Streamlit | Core framework for building and rendering the dashboard UI |
| Pandas | Structuring and manipulating mock/tabular data |
| Plotly | Interactive charts and trend visualizations |
| streamlit-option-menu | Sidebar navigation menu |
| Pillow | Icon and image handling within the UI |
| FastAPI (Phase 2) | Async REST API framework |
| SQLAlchemy (Phase 2) | Python ORM for database operations |
| Scikit-learn (Phase 2) | COD return risk & demand scoring models |
| BeautifulSoup / Scrapy (Phase 2) | Market price & trend scraping |

## 3.4  Error Handling

Not defined in source documentation:  no error-handling policy or standard has been defined. This should be added once the team agrees on an approach.

## 3.5  Boundaries of AI

Not defined in source documentation:  the scope and boundaries of AI usage on this project are not yet defined and should be scoped separately.

## 3.6  General Rules

No standalone "general rules" section exists yet. The one architectural principle stated directly in the source material is:

- Once the backend is attached (Phase 2), only the request calls inside utils/api_client.py will be updated — the Streamlit UI itself will not change (source: “Mock Data Layer” section).

# 4.  Implementation Phases

## 4.1  Implementation Roadmap

### Phase 1 — Project & Workspace Setup

Initialize the repository, set up a Python virtual environment, and install Streamlit along with the base project dependencies.

### Phase 2 — UI Component Library Integration

Install and configure Plotly, streamlit-option-menu, and Pandas for charts, navigation, and data handling.

### Phase 3 — Mock Data Layer Implementation

Define the mock dataset structure (mock/data.py) using Pakistan-specific events and sample products.

### Phase 4 — Dashboard Layout & Navigation

Build the multipage Streamlit app structure — sidebar navigation, header, and main shell layout.

### Phase 5 — Core Screens Development

Complete the Overview, Event Intelligence, Product Finder, Pricing Calculator, and COD Risk pages using mock data.

### Phase 6 — Backend Integration (Future)

Set up FastAPI + PostgreSQL, attach real scrapers and ML models, and build Shopify/WooCommerce store connectors.

### Phase 7 — Deployment & Launch

Deploy the frontend on Streamlit Community Cloud, the backend on Render/Railway, and the database on Neon/Supabase.

## 4.2  Mapping to Standard Project Phase Categories

### 1. Login and Authentication

Not defined in source documentation:  no login/authentication module or phase is mentioned. This phase is undefined and needs to be scoped separately.

### 2. Dashboard

Maps to Phase 4 (Dashboard Layout & Navigation) and Phase 5 (Core Screens Development):

- Multipage Streamlit app structure — sidebar navigation, header, main shell layout (Phase 4)

- Overview, Event Intelligence, Product Finder, Pricing Calculator, and COD Risk pages using mock data (Phase 5)

- Actionable Insights Dashboard module — metrics, charts, and recommendations via visual cards and tables

### 3. CRUD Operations

Not defined in source documentation:  no explicit Create / Read / Update / Delete operations are defined. The closest related content is Phase 3 (Mock Data Layer Implementation), where data is read from mock/data.py — but Create, Update, and Delete are not addressed.

### 4. Additional Features

Maps to Phase 6 (Backend Integration — Future) and the Tier 2 / Tier 3 priority modules:

- Backend Integration: FastAPI + PostgreSQL, real scrapers and ML models, Shopify/WooCommerce store connectors (Phase 6)

- Tier 2 — Good to Have: City Demand Heatmap, Competitor Tracker, Dead Stock Liquidation, Smart Product Bundling

- Tier 3 — Future: Local Wholesale Sourcing Estimator, Courier Cut-Off Planner, Influencer Matcher

### 5. Testing and Quality

Not defined in source documentation:  no testing or QA process is mentioned. This phase needs to be defined separately.

### 6. Deployment and Maintenance

Maps to Phase 7 (Deployment & Launch) and the deployment strategy below:

| Environment | URL Type | Used By |
| --- | --- | --- |
| Development | Local URL | Developer only — localhost:8501 |
| Production | Live Public URL | Companies / clients — yourtool.streamlit.app |

For real client services, the backend must also be deployed — both the frontend (Streamlit Community Cloud) and the backend (Render/Railway) + database (Neon/Supabase) must be live.

LIVE FRONTEND (Streamlit)   →   Streamlit Community Cloud

        https://yourtool.streamlit.app

                           │  HTTPS API calls

                           ▼

        LIVE BACKEND (FastAPI)   →   Render / Railway

        https://api.yourtoolname.com

                           │  Encrypted DB connection

                           ▼

        LIVE DATABASE (PostgreSQL)   →   Neon.tech / Supabase

Not defined in source documentation:  post-launch maintenance (monitoring, updates, bug-fixing cadence) is not explicitly covered — only the initial deployment strategy is documented.

# 5.  Design Documentation

## 5.1  UI / UX

- Framework: Streamlit (Python) — used to build and render the dashboard UI

- Navigation: streamlit-option-menu provides the sidebar navigation menu

- Structure: Multipage app — Overview (app.py) plus separate pages for Event Intelligence, Winning Products, COD Risk Calculator, and My Store

- Components: components/ folder holds reusable UI building blocks — cards, tables, chart wrappers — shared across pages

- Visuals: Plotly — used for analytics charts and trend visualization

- Presentation style: the “Actionable Insights Dashboard” module presents metrics, charts, and recommendations through simple visual cards and tables

## 5.2  Color and Theme

Not defined in source documentation:  no specific color palette or theme values (hex codes, primary/secondary colors) are defined. The theme configuration file (.streamlit/config.toml) is part of the project structure and is where actual color and theme values are meant to be set — but those values are not yet specified in the source material.

## 5.3  Font and Typography

Not defined in source documentation:  no font family, sizes, or typography scale are documented. Streamlit's default typography applies until explicitly overridden in .streamlit/config.toml.

# 6.  Project Memory Log

## 6.1  Purpose

This section is the project's running memory log — it lets future sessions (AI or team members) see what has happened so far, what is currently in progress, and what comes next. It should be refreshed after every update.

## 6.2  What Happened

| Date | Entry |
| --- | --- |
| Source Documentation | Technical System Documentation created — Executive Summary, Core Features & Modules, Technology Stack, System Architecture (3 layers), Project Directory Structure, Mock Data Layer, Deployment Strategy, and the 7-phase Implementation Roadmap were defined. |
| This Revision | The two prior documents — the six-chapter PRD-style reference and the original nine-section technical spec — were merged into this single master document. It keeps the project-management chapters (Rules, Phase-mapping, Design, Memory Log) and restores the visual architecture and deployment diagrams and the Languages & Libraries breakdown, with no new facts invented. |

## 6.3  Currently Working On

Per the source documentation, current focus is:

- Layer 1 — Frontend UI (Streamlit, Plotly, Pandas)

- Layer 2 — Mock Data & Service Client (mock/data.py + utils/api_client.py)

This corresponds to Phases 1–5 of the roadmap (Project Setup → UI Components → Mock Data → Dashboard Layout → Core Screens). Layer 3 (the real backend — FastAPI / PostgreSQL) will be attached in Phase 2 of the roadmap, with no change required to the Streamlit UI.

## 6.4  Updates

| Date | Update |
| --- | --- |
| — | (record each new update here, e.g. “[Date] — what changed, what was completed, what is blocked.”) |